## Slide 1: Antopia: Week 2 Report
Alex, Ben, Triet, Xander
Your gateway into the ant kingdom
A wiki covering various ant species

## Slide 2: User Uploading and Downloading
Requirements finished:
  As a user, I want to be able to press an upload button on the page so I can import various file types that I see necessary
  As a user, I want to be able to press the download button on the page so i can download the page in various file types
Cloc: total LoC 78
  Loc added in base.html 5
  LoC added in routes.py 54
  LoC added in page.html 9
  LoC added in forms.html 7
  LoC added in search.html 3
Requirements:
Upload ⅗
Download ⅘
Burndown rate: 35%

## Slide 3: User Creation and Authentication
Requirements finished (3 / 5):
  As a User, I want to register for a new account and login with it, so that I can have my website more personally.
  As a User, I want to have a personal profile page, so that I can manage my personal information and activities.
LoC: total LoC 72
  LoC add to register.html = 3
  LoC add to base.html = 2
  LoC add to login.html = 7
  LoC add to user.html = 48
  LoC add to forms.py = 2
  LoC add to routes.py = 5
  LoC add to user.py = 5
Burndown rate: 70%

## Slide 4: Analytics
Requirements finished:
  As a user, I want to be able to track analytics on the site to be able to see popular results and figure out what the community is actively interested in, so that I can stay involved on the wiki community.
Cloc: total LoC 13
  Page.html LoC = 12
  Analytics.html LoC = 1
Burndown rate: 10%

## Slide 5: Search / Advanced Search
Skeleton code has been started, the basis inside of some of the py files have begun
LoC = 0
Burndown rate: 10%
Requirements 0/9
Milestone: able to create skeleton code and layout all required functions

## Slide 6: Milestones & Risk Analysis
No major milestones reached
RISK : Upcoming exam week, staying focused

## Slide 7: 45%
Burndown rate for the week
115 LoC written

## Slide 8: Questions?