## Slide 1: Antopia: Week 4 Report
Alex, Ben, Triet, Xander
Your gateway into the ant kingdom
A wiki covering various ant species

## Slide 2: User Uploading and Downloading
Requirements finished:
  As a user, I want to be able to press an upload button on the page so I can import various file types that I see necessary
  As a user, I want to be able to press the download button on the page so i can download the page in various file types
Cloc: total LoC 81
  Loc added in base.html 5 Tests:
  LoC added in routes.py 57 upload 4/7
  LoC added in page.html 9 download 3/7
  LoC added in forms.html 7
  LoC added in search.html 3
Requirements:
Upload 7/8
Download 6/8
Burndown rate: 75%

## Slide 3: User Creation and Authentication
Requirements finished (5 / 5):
  As a User, I want to change my username and password, so that I can change it over time to make it more secure.
  As a User, I want to change my personal information in the profile page, so that I can keep my information up to date.
Burndown rate: 100%
LoC: total LoC 122
  LoC add to forms.py = 15
  LoC add to routes.py = 26
  LoC add to user.html = 11
  LoC add to user.py = 2
  LoC add to edit_profile.html = 68
Tests:
  User Register: 5 tests.
  User Login: 5 tests.
  User Profile: 3 test.
  Edit User's Profile: 10 tests.

## Slide 4: Analytics
Requirements finished:
  As a user, I want to be able to see how many times this page has been viewed, edited, appeared in searches, and a visual summary of when these events occurred, so that I can stay informed on how popular my page is.
Cloc: total LoC 71
  LoC added in routes.py 33
  LoC added in page.html 9
  LoC added in forms.html 15
  LoC added in search.html 14
Requirements:
5/5
Burndown rate: 85%

## Slide 5: Search / Advanced Search
Skeleton code has been started, it has been decently filled. Working on adding more abilities to search by
Cloc: total LoC 71
Tests:
  LoC added in routes.py 36 test 3/10
  LoC added in page.html 9
  LoC added in forms.html 14
  LoC added in search.html 12
Requirements:
Search 4/12
Burndown rate: 45%
Milestone: able to use advanced search for a few different ways

## Slide 6: Milestones & Risk Analysis
MILESTONE: Finished implementation of all of our features except Search
RISK : Error with favicon in the 404 file, appears to be remedied

## Slide 7: 75%
Burndown rate for the week
350 LoC written

## Slide 8: Questions?